Enterprise DevOps Project

From Code to Production — A Step-by-Step Setup Guide

How to build a real-world, production-style microservices platform

using AWS, Terraform, Docker, Kubernetes, Jenkins, and Prometheus/Grafana

# Table of Contents

# Why This Document?

This guide explains, in plain language, how a real company sets up a production-ready application platform. We don't just install tools randomly — we follow an engineering lifecycle where every step prepares the foundation for the next.

By the end, you'll understand exactly how code goes from a developer's laptop, through automated testing and deployment, all the way to a live, monitored, secured application running for real users.

# 1. High-Level Architecture

Before setup, it helps to see the big picture. The diagram below shows how all the pieces connect: the developer commits code, the CI/CD pipeline builds and deploys it, the AWS infrastructure runs it inside Kubernetes, and the monitoring stack keeps watch over everything.

## How to Read This Diagram

- Developer: writes code and pushes it to GitHub.

- CI/CD Pipeline: Jenkins automatically builds, containerizes (Docker), and deploys (Helm) the code.

- Infrastructure (AWS + Terraform): the cloud foundation — VPC, subnets, security groups — and the EKS (Kubernetes) cluster running all microservices.

- Data Layer: RDS (database), ElastiCache (Redis), and S3 (file storage) support the microservices.

- Monitoring & Alerting: Prometheus collects metrics, Grafana visualizes them, and Alertmanager sends alerts to Slack/Email.

# 2. Tech Stack Used

Each tool in this project has one clear job. Here's what each one is for:

| Tool | Role in the Project |
| --- | --- |
| Docker | Containerize each microservice |
| Kubernetes (EKS) | Run and orchestrate containers |
| Jenkins | Automate build and deployment (CI/CD) |
| Terraform | Create AWS infrastructure as code |
| AWS | Cloud provider hosting everything |
| Prometheus | Collect metrics from the cluster |
| Grafana | Visualize metrics on dashboards |

# 3. The Complete Flow, Step by Step

This is the full journey from an idea to a live, production application. Each numbered step builds on the one before it.

- Gather Requirements

- Design Architecture

- Create GitHub Repositories

- Setup AWS Account & IAM

- Write Terraform Modules

- Deploy Networking (VPC, Subnets, IGW, NAT)

- Deploy EKS Cluster

- Provision RDS, Redis, S3 & ECR

- Dockerize Microservices

- Push Images to ECR

- Create Helm Charts

- Install & Configure Jenkins

- Build CI/CD Pipeline

- Deploy Applications to EKS

- Configure ALB, Ingress & DNS

- Setup Monitoring (Prometheus & Grafana)

- Setup Logging (Fluent Bit & Loki)

- Configure Alerting (Alertmanager)

- Implement Security Best Practices

- Test, Optimize & Release to Production

# 4. Detailed Setup Guide (18 Phases)

Now let's go through every phase in detail — what it is, what you actually do, and what you should have at the end of it.

## Phase 1: Requirement Gathering & Planning

Before touching any tool, understand what you are building.

What you do:

- Understand the business requirements of the application

- Identify all the microservices needed (user, order, payment, etc.)

- Estimate expected traffic and load

- Define environments: Development, QA, Staging, Production

- Decide on the cloud provider (we use AWS)

- Decide the DevOps tool stack (Terraform, Jenkins, Docker, Kubernetes, etc.)

- Estimate infrastructure cost

Deliverable: Architecture diagram, infrastructure design, technology stack, repo strategy, environment plan.

## Phase 2: Source Code Preparation

Set up where the application code will live before building any infrastructure.

What you do:

- Create a GitHub Organization for the project

- Create one repository per microservice (user-service, order-service, payment-service, product-service, notification-service)

- Create separate repos for terraform-infra, helm-charts, and jenkins-pipeline

- Define a branching strategy (e.g. main, develop, feature/*)

- Define pull request rules and a code review process

- Set repository permissions for the team

Deliverable: All source code repositories created and ready.

## Phase 3: AWS Foundation

Prepare the cloud account and access before creating any resources.

What you do:

- Create the AWS account

- Create IAM Users, IAM Groups, and IAM Roles

- Set up billing alerts so costs don't surprise you

- Install and configure the AWS CLI

- Create a Terraform backend (S3 + DynamoDB) to store infrastructure state

- Plan your network: CIDR block 10.0.0.0/16, 2 public subnets, 2 private subnets

Deliverable: AWS account fully ready for infrastructure creation.

## Phase 4: Infrastructure as Code (Terraform)

From this point on, nothing is created manually in the AWS console — everything is written as code.

What you do:

- Write reusable Terraform modules for: VPC, Subnets, Internet Gateway, NAT Gateway, Route Tables, Security Groups, IAM, EKS, RDS, Redis, S3

- Organize the repo as: terraform/modules/{vpc, eks, rds, redis, s3, security-group} and terraform/environments/{dev, stage, prod}

Deliverable: Complete, reusable infrastructure code ready to deploy.

## Phase 5: Networking Deployment

Deploy the private network first — everything else lives inside it.

What you do:

- Run Terraform to create the VPC

- Create public and private subnets

- Create the Internet Gateway and an Elastic IP

- Create the NAT Gateway (lets private resources reach the internet)

- Configure Route Tables, Network ACLs, and Security Groups

Deliverable: A private, secure AWS network is ready.

## Phase 6: Kubernetes Infrastructure (EKS)

With networking ready, deploy the Kubernetes cluster that will run your microservices.

What you do:

- Use Terraform to create the EKS Cluster

- Create Managed Node Groups (the worker machines)

- Create IAM Roles and the OIDC Provider for the cluster

- Add IAM policies needed for autoscaling

- Configure kubectl and kubeconfig on your machine

- Verify the cluster with: kubectl get nodes

Deliverable: A running, verified Kubernetes cluster.

## Phase 7: Supporting AWS Services

Provision the backend services your applications will depend on.

What you do:

- Create Amazon RDS (managed MySQL/PostgreSQL database)

- Create Amazon ElastiCache (Redis) for caching

- Create Amazon S3 buckets for static files

- Create an ECR repository to store Docker images

- Enable CloudWatch Logs

Deliverable: All backend services available for the applications.

## Phase 8: Application Containerization

Package each microservice so it can run anywhere, the same way every time.

What you do:

- For every microservice, prepare: application code, a Dockerfile, a .env file, a health check endpoint, requirements, and a build script

- Example flow: User Service → Docker Build → Docker Image → Push to Amazon ECR

Deliverable: Container images for every microservice, ready to deploy.

## Phase 9: Kubernetes Manifests / Helm Charts

Define exactly how each service should run on Kubernetes, packaged for repeatable deployment.

What you do:

- For every service create: Deployment, Service, Ingress, ConfigMap, Secret, Horizontal Pod Autoscaler, Service Account

- Package everything into Helm charts

- Organize as: helm/{user-service, order-service, payment-service, shared-library}

Deliverable: Deployment templates ready for every microservice.

## Phase 10: CI/CD Infrastructure (Jenkins)

Set up the server that will automate your build-and-deploy process.

What you do:

- Provision a Jenkins server

- Install Docker, AWS CLI, kubectl, Helm, Terraform, Git, and Java on it

- Configure credentials: AWS access, GitHub token, Slack, Email, and build agents

Deliverable: CI/CD server fully operational.

## Phase 11: Build the CI/CD Pipeline

Automate the journey from code commit to running application.

What you do:

- Create a Jenkins Pipeline with this flow:

- Developer pushes code → Webhook trigger → Checkout code → Run unit tests → Build application → Docker build → Tag image → Push image to ECR → Helm package → Deploy to EKS → Smoke test → Notify team

Deliverable: Fully automated deployments — push code, and it ships itself.

## Phase 12: Deploy Microservices

Deploy services in the correct dependency order so nothing fails on startup.

What you do:

- Deploy in this order: Database → Redis → User Service → Product Service → Order Service → Payment Service → Notification Service

- Verify Pods, Services, Endpoints, and Ingress are all healthy

Deliverable: The full application running inside the cluster.

## Phase 13: External Access

Make the application reachable by real users on the internet.

What you do:

- Configure the AWS Load Balancer Controller

- Set up an Application Load Balancer (ALB) and Ingress rules

- Attach an SSL certificate for HTTPS

- Point a Route53 DNS record to the load balancer

- Traffic flow: User → DNS → ALB → Ingress → Service → Pods

Deliverable: Application accessible publicly and securely.

## Phase 14: Monitoring

See what's happening inside your cluster at all times.

What you do:

- Install Prometheus, Grafana, Node Exporter, and kube-state-metrics

- Monitor nodes, pods, deployments, CPU, memory, network, and storage

Deliverable: Live dashboards showing the health of the whole platform.

## Phase 15: Logging

Centralize logs from everywhere so you can debug issues quickly.

What you do:

- Install Fluent Bit, Loki, and connect to Grafana

- Collect application logs, container logs, node logs, and Kubernetes events

Deliverable: One place to search and view all logs.

## Phase 16: Alerting

Get notified the moment something goes wrong, instead of finding out from a user.

What you do:

- Configure Alertmanager for: pod crash, node failure, high CPU, high memory, disk full, application down, ingress failure

- Send notifications to Slack, Email, and Microsoft Teams

Deliverable: Real-time alerts reaching the team automatically.

## Phase 17: Security

Harden the platform before it goes anywhere near production traffic.

What you do:

- Use IAM Roles and IRSA (IAM Roles for Service Accounts)

- Store secrets in Secrets Manager and Kubernetes Secrets

- Apply RBAC and Network Policies

- Scan container images for vulnerabilities

- Enable encryption and follow the principle of least privilege

Deliverable: A secured, production-grade platform.

## Phase 18: Production Readiness

Final checks to make sure the platform can handle real-world failure and load.

What you do:

- Set up Horizontal Pod Autoscaler and Cluster Autoscaler

- Define a rolling update and rollback strategy

- Implement Blue-Green and Canary deployment options

- Set up a backup strategy and a disaster recovery plan

- Review cost optimization opportunities

- Write infrastructure documentation

- Perform load testing, security testing, DR drills, and end-to-end validation

Deliverable: A fully tested, production-ready platform.

# 5. Key Takeaway for Students

Notice the pattern: Plan → Code → Infrastructure → Containers → Automation → Deployment → Visibility → Security. This is the exact sequence followed by enterprise DevOps teams, because each phase depends on the one before it. Learning the tools in isolation is not enough — understanding this sequence is what makes you job-ready.